# AI Layout Detection — Technology Stack Recommendation

Project: Optimo Venue Layout (Angular 21 + Supabase)

Document version: 1.0

Date: 24 June 2025

Status: Approved for implementation (Option A recommended)

# 1. Executive Summary

This document defines the recommended technology stack for AI-assisted 2D venue layout creation from uploaded stadium blueprints and seating charts. The production Angular app (optimo-venue-layout) must NOT port the prototype's client-side "border-cv" pixel math. Instead, use a proven hybrid pipeline: server-side computer vision for geometry, cloud OCR for label coordinates, and a vision LLM for semantic structure — merged into the existing percentage-based layout model (xPct/yPct, tiers, blocks, centerpiece).

# 2. Problem Statement

Users upload a stadium blueprint or seating chart image. The system must automatically detect:

Centerpiece (pitch/stage) shape and position

Concentric tier rings around the centerpiece

Individual seating blocks with angular wedges (startAngleDeg / endAngleDeg)

Block names and stand labels (e.g. B41, NORTH BANK)

Optional seat row/column counts when visible

Normalized coordinates matching the LayoutElement schema

# 3. Prototype Limitations (Do Not Port)

The Tkting-Membership_Prototype uses a hybrid approach in name only:

| Component | Prototype Reality | Production Action |
| --- | --- | --- |
| Geometry CV | Custom canvas pixel math labelled "border-cv" — NOT real OpenCV | Replace with Python OpenCV on server |
| OCR | Not implemented — LLM guesses text positions | Add Azure Document Intelligence Layout API |
| Vision LLM | OpenRouter Gemini 2.5/3 Flash on full image | Use structured LLM on metadata + crops only |
| Processing location | Browser (blocks UI, limited accuracy) | Server-side only |

# 4. Recommended Architecture — Hybrid Pipeline

Industry best practice (Kreo, Brain.co, architectural AI systems) uses three specialised layers:

Image Upload (Angular)
    |
    v
[Layer 1] Geometry CV (server)  --> blocks, edges, rings, polygons
[Layer 2] OCR (cloud API)       --> label text + exact bounding polygons
[Layer 3] Vision LLM (server)   --> tier structure, venue type, seat counts
    |
    v
Merge + normalize to percentage coordinates (0-100)
    |
    v
Review screen (Angular) --> user corrections --> apply to canvas

Key principle: No single AI model handles all tasks well. CV excels at precise geometry; OCR excels at text with coordinates; LLMs excel at semantic reasoning. Combining them achieves 90%+ accuracy vs. 60-70% with vision-only approaches.

# 5. Layer-by-Layer Tool Selection

## 5.1 Edge Detection, Block Geometry & Coordinates

| Option | Verdict | Reason |
| --- | --- | --- |
| Prototype border-cv (canvas pixels) | REJECT | Only works on specific colored-border charts; not real OpenCV |
| OpenCV.js in browser | REJECT | ~8MB bundle, slow on mobile, freezes UI thread |
| Python OpenCV on server | RECOMMENDED | Canny edges, contours, color segmentation, polar wedges from pitch center |
| SAM / YOLO segmentation | Phase 2 only | Requires training data; overkill for MVP |

Stadium-specific CV workflow: (1) detect green pitch as center, (2) find colored block borders via contour detection, (3) compute polar angles for each wedge, (4) output normalized polygons mapped to startAngleDeg/endAngleDeg.

## 5.2 Naming & Label Detection

| Option | Verdict | Reason |
| --- | --- | --- |
| Tesseract.js in browser | REJECT | Poor on small, rotated stadium chart text |
| Vision LLM alone | REJECT | Hallucinates text coordinate positions |
| Azure Document Intelligence — Layout API | PRIMARY CHOICE | High-res OCR with word/line polygon bounding boxes |
| Google Document AI | Good alternative | normalizedVertices in [0,1] range |

Label assignment flow: OCR returns "B41" at polygon (0.45, 0.32) --> point-in-polygon test against CV block polygon --> assign label. Unmatched labels passed to LLM for resolution.

## 5.3 Semantic Structure (Tiers, Venue Type, Seat Counts)

| Option | Verdict | Reason |
| --- | --- | --- |
| Prototype Gemini via OpenRouter | Weak | Sends full image for geometry — causes hallucination |
| GPT-4o with JSON schema | Best accuracy | Strong tier logic, naming patterns, seat estimates |
| Claude 3.5 Sonnet | Excellent | Strong JSON structured output and reasoning |
| Gemini 2.0 Flash | Best cost/speed | Upgrade path from prototype OpenRouter setup |

Critical: Do NOT send the full image to the LLM for coordinate extraction. Send OCR text list, CV block counts, tier hints, and cropped regions only. This reduces cost and hallucination (Brain.co reports 96.8% accuracy with this approach).

# 6. Angular vs Server Responsibilities

| Angular (Browser) | Server |
| --- | --- |
| Image upload UI Analysis wizard (preview, progress) Detection overlay on canvas User corrections (relabel, adjust) Convert JSON to LayoutElement[] Save to Supabase | OpenCV geometry processing Azure/Google OCR API calls Vision LLM API calls Merge logic (OCR bbox to CV polygon) Normalize to xPct/yPct coordinates |

Angular requires NO CV/ML libraries. Use @supabase/supabase-js for Storage upload and Edge Function invocation.

# 7. Infrastructure Flow

Angular Component
    |-- upload image --> Supabase Storage
    |-- invoke --> Supabase Edge Function: analyze-blueprint
                        |-- call --> Azure Document Intelligence (OCR + bboxes)
                        |-- call --> Python FastAPI + OpenCV (geometry)
                        |-- call --> GPT-4o / Gemini (structure from metadata)
                        |-- merge --> BlueprintAnalysisResult JSON
    |<-- response --|
    |-- convert --> LayoutElement[] (layer-ring, block-grid, centerpiece)
    |-- show --> Review screen --> Apply to canvas

# 8. Implementation Phases

## Phase 1 — MVP (Implement First)

| Task | Tool |
| --- | --- |
| Image upload | Angular + Supabase Storage |
| API orchestration | Supabase Edge Function (Deno) |
| Label + text coordinates | Azure Document Intelligence Layout API |
| Block/ring geometry | Python FastAPI + OpenCV microservice |
| Structure + seat estimates | GPT-4o with JSON schema (or Gemini 2.0 Flash for cost) |
| Merge logic | Custom TypeScript on server — OCR bbox to CV polygon matching |
| Output format | Percentage coords to layer-ring, block-grid, centerpiece elements |
| Review UI | Angular wizard: upload, analyze, preview, apply |

## Phase 1.5 — Polish

Per-block confidence scores in review UI

Manual relabel via drag-and-drop on preview overlay

Complexity routing: simple charts use OCR+CV only; complex charts upgrade LLM tier

## Phase 2 — Future

SAM (Segment Anything) for irregular venue shapes

Custom YOLO model if training data becomes available

# 9. Prototype vs Production Comparison

| Aspect | Prototype | Production (Recommended) |
| --- | --- | --- |
| Edge / block detection | Fake canvas CV | Real Python OpenCV on server |
| Naming / labels | LLM guesses | Azure OCR + spatial polygon matching |
| Coordinates | LLM percentage estimates | CV polygons + OCR bounding boxes |
| Processing | Browser (slow, blocks UI) | Server (fast, scalable) |
| Framework | React / Next.js | Angular 21 thin client |
| Estimated accuracy | 60-70% on varied charts | 90%+ with hybrid merge |

# 10. Required Services & API Keys

| Service | Purpose |
| --- | --- |
| Supabase | Already configured — Storage + Edge Functions + Auth |
| Azure Document Intelligence | OCR + layout analysis — create resource in Azure Portal |
| OpenAI API (or OpenRouter) | GPT-4o for structured layout analysis |
| Python hosting | Railway, Render, or Google Cloud Run for OpenCV microservice |

Note: OpenCV cannot run inside Supabase Edge Functions (Deno). A separate Python microservice is required for geometry processing.

# 11. Options Summary

| Option | Stack | Recommendation |
| --- | --- | --- |
| A — Recommended | Azure OCR + Python OpenCV + GPT-4o merge | Best accuracy, industry standard |
| B — Budget / Faster MVP | Google Document AI + Gemini Flash only (no OpenCV) | Faster to build; weak geometry on complex charts |
| C — Prototype port | border-cv + OpenRouter Gemini | DO NOT USE |

# 12. Output Schema Mapping

Analysis output must map to the existing LayoutElement model in optimo-venue-layout:

centerpiece: CenterpieceElement — shape, label, position, size, curveDeg

layer-ring: Concentric tier rings — ringIndex, thicknessPct, blockCount

block-grid / seat-section: Individual blocks — code, startAngleDeg, endAngleDeg, rows, seatsPerRow

label: Stand names (NORTH BANK, etc.) — position, rotation, fontSize

All geometry uses percentage-based coordinates (0-100) for resolution-independent scaling.

# 13. Next Steps After Approval

1. Scaffold Supabase Edge Function: analyze-blueprint

2. Create Python FastAPI + OpenCV microservice skeleton

3. Build Angular AI wizard panel (upload, analyze, preview, apply)

4. Implement BlueprintAnalysisResult to LayoutElement[] converter

5. Add review/correction UI with confidence indicators

6. Wire environment variables (Azure, OpenAI, Python service URL)

Decision: Proceed with Option A unless budget constraints require Option B for initial MVP.